GAM150  -  Production Report Week 10

# Report Summary:

- Week 10

- 3/23/17

- By Cole Astaire

# Summary:

Game Name: Blast Droids

High Concept:

- Traverse countless deadly star systems with your friends using a cast of unique ships.

# Team Roster:

- Team Name: TeamA001

- Team ID: A01

| Name (printed or typed) | Role | Signature |
| --- | --- | --- |
| Cole Astaire | Producer |  |
| Evan Kau | Systems Programmer, Design Director |  |
| Ryan Booth | Product Manager, Operations Assistant |  |
| Henry Brobeck | Technical Director |  |
| Israel Zevenbergen | Test Manager |  |

# Project Summary:

## Next Milestone:

- Stability Rush 2 – Menus, Leaderboards, Combat Text

  - Begins 3/20/17

  - Ends 3/27/17

- Clarity Rush 2 – Preparation for beta, Polish

  - Begins 3/27/17

  - Ends 4/4/17

## Project Status Towards Milestone:

## Progress Against Last Week’s Objectives:

- Ryan

- Cole

- Hank

- Evan

- Israel

Last Weeks’ Objectives:

- Ryan

  - Text Rendering for use in combat text and menus.

- Cole

  - Ship Design/Ability Design assistance.

  - Playtesting sessions.

- Hank

  - Fix all warnings

  - Plug memory leaks

  - State Manager bugfixes

- Evan

  - Help fix all warnings.

  - Asset hashmap.

  - Color pallet for players and enemies.

  - More meshes for players and enemies.

  - Stretch goal: More meshes for all graphical elements. [Asteroids, bullets, particles, etc.]

- Israel

  - Simplify and optimize particle spawning

  - Extend particle systems

    - Add single-shot/not-looping systems

Additional Accomplishments:

## Highlights:

## Lowlights:

- Heavy work load this week, causing team to be able to contribute less time than usual.

Risks & Mitigations:

- Art

  - Committed to vector graphics

    - particle system implemented to improve visual fidelity.

- Procedural Generation

  - Time consuming, engine intensive, but provides replayability.

    - Compare time spent designing individual maps vs. time spent optimizing procedural generation.

- AI

  - Design around simple, scalable AI

- Data Tracking/Logging

  - Infinitely complex. Determining valuable data takes time and effort.

    - Create tracking tools that can track a variety of data sets.

- Engine Spaghetti

  - Component-based Architecture foreign to some team members.

    - Technical Director assuming responsibility for team understanding.

- Sound and immersion

  - Using Bfxr, a third-party sound generator.